DOCLIB Beta Release Procedures

Last modified: 12/13/04

Author : Kevin Chen

Summit Sampat

Overview

DOCLIB is a C++ toolkit that provides document/image analysis capabilities through a thoroughly documented, easy to use interface. This library seeks to provide a functional, stable, and robust environment that supports a plethora of image types whereby applications (research or production) can be built on top of.

Procedures have been identified and documented to assure consistency in delivery and behavior across different versions of DOCLIB. Use this document to expedite release proceedings for DOCLIB.

Release Notes

1) Validate performance and behavior

- Verify successfully compilation under Redhat linux 9.0.

- Run regression test and make sure all test cases pass. Rectify any failures within the regression test.

2) Review code written by foreign nationals

All code written by foreign nationals that are being imported into Government spaces are subject to review and approval.

- Download and install CSDiff freeware package from http://www.download.com

- Download prior and most recent release onto directory structure

- Using CSDiff tool, compare and report all differences to html files.

- Post all differences onto the mediaproc server at /var/www/html/doclib_screen

- Assimilate review and approval of all new and/or modified files written by non-Government related folks (Look at log files at end of each file for authorship)

3) Update Documentation

All DOCLIB-related documents should be modified to reflect features supported within each release. Experience has shown that users of the doclib software packages perceive value and/or decide whether or not to upgrade based upon the information contained within these documents.

- Update doxyfile and run doxygen against all src/include directories

- Capture and fix all doxygen warning and error messages to ensure robust documentation output

- Update the DOCLIBCommandLine document with any new features added to the standalone interface.

- Update the FeatureList document to include the latest version number and any new macro-level functions added (use the bugtracker tool for assistance)

- Update LIBTIFF_BUILD.txt, readme,txt, and testcases.txt to reflect the latest version number

- Update src and documentation within each doclib add-on (e.g.: Logo Detect, Mach Hand detection)

3) Tag DOCLIB and Add-ons within CVS

- Tag versions of DOCLIB and add-ons within CVS using standard naming convention (DOCLIB_BETA_0-10, LOGODETECT_BETA_0-08, etc)

‘User’ and ‘developer’ versions of DOCLIB are created and maintained for each release. The ‘user’ release contains documentation and libraries for the DOCLIB library. Additionally, the users release contains built binaries. Alternatively, the ‘developer’ release contains libraries, documentation, and source code DOCLIB and supported add-ons. The steps to create each release are described below.

4. DOCLIB package – Developers Release

i)	     Check out tagged version of Doclib and add-ons under Linux in ‘Export’ mode

- Remove the  “resource” directory from root of the doclib directory

- Individually tar the doclib and add-ons within a separate directory

- Copy the files located within the ../doclib/ReleaseDocs/ files into this directory

- Copy the tar files and the release docs to the /home/shared/doclibRelease/DOCLIB_BETA_X-XX

- Update the Developer’s corner website with the new version of doclib

- Burn CD with new version of doclib

5. DOCLIB package – Users Release

Check out tagged version of Doclib under windows and Linux

- Build Doclib and the DOCLIBCommandLine under windows and Linux

- From the windows version of Doclib,  remove

  - ..\doclib\windows\bin\*.ilk

  - ..\doclib\windows\bin\DoclibRegressionTesting.exe

  - ..\doclib\windows\bin\DoclibProtypeCommandLine.exe

  - ..\doclib\windows\bin\DLDocumentTest.exe

  - ..\ doclib\windows\projectfiles\*.* (all files and sub directories)

  - ..\doclib\data  (including all sub directories)

  - ..\doclib\ReleaseDocs\LIBTIFF_BUILD.txt, readme.txt, testcases.txt, make.pl, params, “DOCLIB Beta Release Procedures.*”,  DoclibBetaReleaseProceduresSYNC.txt,  InternalDoclibDevelopmentProcedures.*, and *htm/*html

  - ..\doclib\resource (all files and sub directories)

  - ..\doclib\scripts (all files and sub directories)

  - ..\doclib\*.*  (all files, leave sub directories)

  - ..\doclib\src (all files and sub directories)

- From the Linux build, copy the “linux24” directory to the Windows build, under “doclib”  (Only copy the “DoclibCommandLine” file in the “bin” directory.

- Zip the doclib directory with the name new version of doclib. doclib_beta_X.XX_lib.zip

- Make sure the dependencies are up-to-date.  Take the dependencies from the last release and add/delete doclib dependencies.

- Copy the dependencies and doclib to Mediaproc: /home/shared/doclibRelease/DOCLIB_BETA_X-XX

- Make a new directory for the new release of Doclib in /var/www/html/documents/doclib/release/

- Copy these files to the directory just created

  - doclib_beta_X.XX_lib.zip

  - doclib_Dependencies_linux.tar

  - doclib_Dependencies_windows.zip

  - DoclibCommandLine.txt

  - FeatureList.txt

  - LIBTIFF_BUILD.txt

  - readme.txt

  - testcases.txt

- Add a new page in the Doclib user’s corner pointing to the new version of DOCLIB.